Cooperative Research Centre for Landscape Environments and Mineral Exploration

PROJECT SUMMARY				HO-170105

Project No:  		2.29				(Issued by LEME Head Office)

Submitted by:		Matthias Cornelius

Date submitted: 	10th May 2005			V3  (10.6.05)

Project name:  	The Development of a Laterite Geochemical Map of the Western   Yilgarn Craton

Abbreviated title: 	Laterite Atlas

Type of project	Centre				(Centre or Industry/Commercial):

Program:  		Two

Themes:  		Themes 4 & 5

Project Leader:  	Matthias Cornelius and Paul Morris (GSWA)

Start date and duration:  July 2003, duration approximately 3 ½ years

Participants:	Geological Survey of WA, CSIRO Exploration and Mining, MERIWA

Brief project description:

The project delivers a geochemical atlas for the Yilgarn Craton, using lateritic residuum and lag derived from lateritic residuum. The objective of the  geochemical atlas is to identify major geochemical trends and provinces that could assist exploration and lead to discovery of new mineral deposits.  The project is in collaboration with Geological Survey of Western Australia and MERIWA.

To date, 1100 samples have been collected in the southwest quadrant of the Yilgarn Craton and an additional 800 samples retrieved from existing sample collections.

To test the application of laterite geochemistry in depositional terrains of the eastern Yilgarn Craton, geochemical and mineralogical orientation studies will be completed on lateritic detritus at the base of alluvium and colluvium from selected sites in the eastern and northeastern Goldfields.  This work will build on studies that commenced as part of the Yilgarn Field Studies Project at McGrath and Jaguar in 2004.

Representative laterite samples from previous CSIRO and CRC LEME studies, representing different styles of mineralization (Golden Grove, Boddington, Mt Gibson, Lawlers, Ora Banda, Beasley Creek) will be analysed to build datasets for statistical evaluation using multivariate analysis.

Deliverables (outputs) and expected impacts of research (outcomes):

- 1250 ICP-MS and XRF. analyses from the northwestern Yilgarn

- Produce contoured concentration maps for 53 elements.

- Correlate geochemistry with major structures and lithological units.

- Identify major geochemical trends and provinces.

- Calculate ICP-MS and XRF exploration indices,

- Calculate summary statistics.

- Provide quality control.

- Link data to company data sets (e.g., Dominion Mining) and establish projects with industry partners to follow-up specific trends or anomalies

Milestones: (dates of significant events marking scientific progress)

August 2005 – Complete CRC LEME report on geochemical results for the southwest quadrant and publish data and report

September 2005 – Present results at the IGES, Perth.

June/July 2006 – Final project report (GSWA Record) and release of all data into the public domain (GSWA-CRC LEME-CSIRO-MERIWA)

December – Complete follow-up work and submit draft of scientific paper

Confidentiality requirements

There are no confidentiality requirements and all data will be released into the public domain following an initial assessment and evaluation by the project leaders.

Date Endorsed by Executive and Approved by CEO;	22 June 2005

Date Endorsed by the Board:					8 July 2005

Note: Out-of-Budget revisions/updates to the approved Project Summary are to be submitted by Program Leader to Susan Game HO Perth for approval by CEO and advice to Business Manager.

RESOURCES 2005-2006

STAFFING-FTEs

(eg 0.50) for 2005-2006 (minimal fractional contribution should be 0.05)

| Staff name | In-kind, CRC or Industry | ANU | AU | CUT | CSIRO EM | CSIRO LW | GA | NSW DPI | PIRSA | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Matthias Cornelius | In-kind |  |  |  | 0.65 |  |  |  |  |  |
| Amanda Cornelius | CRC |  |  |  | 0.25 |  |  |  |  |  |
| Charles Butt | In-kind |  |  |  | 0.05 |  |  |  |  |  |
| Ian Robertson | In-kind |  |  |  | 0.15 |  |  |  |  |  |
| TOTAL |  |  |  |  | 1.1 |  |  |  |  |  |

All LEME STUDENTS contributing to Project 2005-2006

| Students Name | University | PhD or Honours |
| --- | --- | --- |

PROJECT OPERATING COSTS  $K  2005-2006

|  | $K | Source external funds |
| --- | --- | --- |
| CRC Opex funds requested (analyses and sampling) | 52 |  |
| Committed (definite) external funds | 150 | CSIRO EM, MERIWA |
| Total Project Opex | 202 |  |

| Possible additional external funds (for info) | 45 | GSWA for helicopter wwork |
| --- | --- | --- |

Estimated carry over from 2004/05 (CSIRO funds):  45k (to be confirmed at the end of this financial year)

DISTRIBUTION OF TOTAL PROJECT OPERATING COSTS 2005-2006

Show major expenditure items and allocation to core parties

| Expenditure Item | ANU | AU | CUT | CSIRO EM | CSIRO LW | GA | NSW DPI | PIRSA | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Analytical work (including reanalysis of target samples from other sites in the Yilgarn) |  |  |  | 95k |  |  |  |  | 95k |
| Sampling (Field staff e.g., Anne Riesz; Andrew Hackett) |  |  |  | 95k |  |  |  |  | 95k |
| Cliff Stanley consulting services |  |  |  | 12 |  |  |  |  | 12 |
| Total |  |  |  | 202 |  |  |  |  | 202 |

RESOURCES 2006-2007

STAFFING-FTEs

(eg 0.50) for 2006-2007 (minimal fractional contribution should be 0.05)

| Staff Name | In-kind, CRC or Industry | ANU | AU | CUT | CSIRO EM | CSIRO LW | GA | NSW DPI | PIRSA | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Matthias Cornelius |  |  |  |  | 0.2 |  |  |  |  |  |
| Amanda Cornelius |  |  |  |  | 0.1 |  |  |  |  |  |
| Ian Robertson |  |  |  |  | 0.1 |  |  |  |  |  |
| Charles Butt |  |  |  |  | 0.05 |  |  |  |  |  |
| TOTAL |  |  |  |  | 0.45 |  |  |  |  |  |

All LEME STUDENTS contributing to Projects 2006-2007

| Students Name | University | PhD or Honours |
| --- | --- | --- |

PROJECT OPERATING COSTS  $K  2006-2007

|  | $K | Source external funds |
| --- | --- | --- |
| CRC Opex funds requested | 10 |  |
| Committed (definite) external funds |  |  |
| Total Project Opex | 10 |  |

| Possible additional external funds (for info) |  |  |
| --- | --- | --- |

DISTRIBUTION OF TOTAL PROJECT OPERATING COSTS 2006-2007

Show major expenditure items and allocation to core parties. This table is to revised if ‘possible additional external’ funds become definite.

| Expenditure Item | ANU | AU | CUT | CSIRO EM | CSIRO LW | GA | NSW DPI | PIRSA | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Analytical |  |  |  | 5 |  |  |  |  |  |
| Sampling (follow-up) |  |  |  | 5 |  |  |  |  |  |
| TOTAL |  |  |  |  |  |  |  |  |  |