Cooperative Research Centre for Landscape Environments and Mineral Exploration

PROJECT SUMMARY				HO-170105

Project No:  		3.24				(Issued by LEME Head Office)

Submitted by:		Steve Rogers

Date submitted: 	13.05.05			V2

Project name:  	Upper South East Program – Morella Basin

Review of trace element monitoring and historic data

Abbreviated title: 	Morella Basin

Type of project	Industry				(Centre or Industry/Commercial):

Program:  		3

Themes:  		Acid sulfate soils

Project Leader:  	Steve Rogers

Start date and duration:  01.08.05-01.09.05

Participants:	 S. Rogers, Richard Merry (Consultant)

Brief project description: (in no more than 500 words address objectives, scope of work, knowledge to date, what is new, interactions with other projects)

Morrella Basin is the saline-water holding area for the upper southeast drainage schemes in South Australia.  Drain waters are held here prior to release into the Coorong wetlands.  DWLBC wishes to assess the trace element and mineral loadings in drainage waters and determine the geochemical risks to the Coorong.

DWLBC has seven years of monitoring data it wants reviewed, to assess:

- appropriateness of analytical techniques to high salinity samples

- historical trends and loadings

- recommendation for further study

NOTE:  Preliminary project scoping discussions with DWLBC still on-going

Deliverables (outputs) and expected impacts of research (outcomes):

Desk top study of historical trace element and mineral data

Recommendations for further monitoring and study

Milestones: (dates of significant events marking scientific progress)

01.08.05 project commences

01.09.05 Delivery of final report

Confidentiality requirements

Date Endorsed by Executive and Approved by CEO;	22 June 2005

Date Endorsed by the Board:					8 July 2005

Note: Out-of-Budget revisions/updates to the approved Project Summary are to be submitted by Program Leader to Susan Game HO Perth for approval by CEO and advice to Business Manager.

RESOURCES 2005-2006

STAFFING-FTEs

(eg 0.50) for 2005-2006 (minimal fractional contribution should be 0.05)

| Staff name | In-kind, CRC or Industry | ANU | AU | CUT | CSIRO EM | CSIRO LW | GA | NSW DPI | PIRSA | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S.Rogers | IK |  |  |  |  | 0.05 |  |  |  |  |
| TOTAL |  |  |  |  |  | 0.05 |  |  |  | 0.05 |

All LEME STUDENTS contributing to Project 2005-2006

| Students Name | University | PhD or Honours |
| --- | --- | --- |

PROJECT OPERATING COSTS  $K  2005-2006

|  | $K | Source external funds |
| --- | --- | --- |
| CRC Opex funds requested | 0 |  |
| Committed (definite) external funds |  |  |
| Total Project Opex |  |  |

| Possible additional external funds (for info) | 7 | DWLBC |
| --- | --- | --- |

DISTRIBUTION OF TOTAL PROJECT OPERATING COSTS 2005-2006

Show major expenditure items and allocation to core parties

| Expenditure Item | ANU | AU | CUT | CSIRO EM | CSIRO LW | GA | NSW DPI | PIRSA | Non-CRC | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Salary S. Rogers |  |  |  |  | 3.5K |  |  |  |  | 3.5K |
| Consultant fee |  |  |  |  |  |  |  |  | 3.5K | 3.5K |
| Total |  |  |  |  | 3.5 |  |  |  | 3.5 | 7.0 |