Cooperative Research Centre for Landscape Environments and Mineral Exploration

PROJECT SUMMARY				HO-170105

Project No:  		3.21				(Issued by LEME Head Office)

Submitted by:		Rob Fitzpatrick		v2    June 2005   S Rogers

Date submitted: 	21 Jan 2005

Project name:  	Tilley Swamp Soil Assessment – South Australia

Abbreviated title: 	Tilley Swamp

Type of project	Commercial		(Centre or Industry/Commercial):

Program:  		3 (Steve Rogers)

Themes:  		Acid Sulfate Soils

Project Leader:  	Rob Fitzpatrick

Start date and duration:  Delayed from Jan to start March - 30 July 2005.

Participants:	 	CSIRO Land and Water (RF and SR), Adelaide University

(Mark Thomas), Dept Water and Land Biodiversity 					Conservation South Australia (DWLBCSA)

Consultant: Richard Merry (Honorary Research Fellow, CLW).

Brief project description:

This project provides a preliminary assessment of soil condition in Tilley and Morella Swamps to inform risk assessment and soil management in relation to proposed inundation.  Evaluation of soil physico–chemical risk will include:

- formation and effects of potential and actual acid sulfate soils (ASS),

- effects on soils of accession of water of different salinities,

- extent and effects of sodicity,

- development of extreme soil alkalinity (pH > 9), and

- presence of impermeable subsoil barriers.

The condition of these wet environments with respect to formation of actual and potential acid sulfate soils is not known, though both potential and actual acid sulfate soils have been observed in soils in similar environments to the north.  With the environmental changes likely to result from both artificial drainage and water impoundment for extended periods, it is important to predict impacts on soils and downstream effects when effluent waters reach the Coorong National Park, a Ramsar wetland.  Likely sulfur sources are from surface and ground waters, atmospheric deposition from marine origin (the area is 8 -12 km from the Southern Ocean) and lunette gypsum deposits, also known from north of this study area.

This project links directly with the CRC LEME Inland ASS Project P3.20 managed by Dr Rob Fitzpatrick and has synergies with similar projects in drained areas of Western Australia.  The main difference from study areas in WA is that Tilley Swamp is alkaline and drainage waters are neutral to alkaline.

Deliverables (outputs) and expected impacts of research (outcomes):

Outputs to the clients will be in the form of two written reports:

- preliminary report of the findings of the initial inspection, and

- final report, with detailed appendixes, maps and diagrams, recording all findings in relation to outcomes.

Output reports are subject to the confidentiality agreement contained in the contract and outlined below.

The reports will increase knowledge of alkaline soil and wetland environments, about which very little is known. The study will provide a basis for prediction of likely changes under various conditions of redox and salinity.

Milestones:

This project was conceived in 2004-05. The actual start date was determined by the provision by the client of a digital elevation model of the study area.  The DEM was to be provided on 31st January 2005, but has been delayed until mid 2005. Project commencement will be in early 2005-06.

Confidentiality requirements

The contract requires the following:

## All information which the Contractor obtains in the course of providing the Services is confidential and the Contractor must not disclose any such information to any person without prior written consent of the Project Manager, except when such disclosure is necessary for the purpose of carrying out the Services.

## In accordance with South Australian Government policy, the Contractor agrees to the public disclosure of this Agreement in its entirety.

- Nothing in this Agreement derogates from the powers of the Auditor-General under the Public Finance and Audit Act 1987 (South Australia).

Date submitted to Executive:

Date approved by CEO:	21 Jan 05

Date approved by Board:	18 March 2005

Note: Out-of-Budget revisions/updates to the approved Project Summary are to be submitted by Program Leader to Susan Game HO Perth for approval by CEO and advice to Business Manager.

RESOURCES 2005-2006

STAFFING-FTEs

(eg 0.50) for 2005-2006 (minimal fractional contribution should be 0.05)

| Staff name | In-kind, CRC or Industry | ANU | AU | CUT | CSIRO EM | CSIRO LW | GA | NSW DPI | PIRSA | Consultant | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rob Fitzpatrick | In kind |  |  |  |  | 0.1 |  |  |  |  |  |
| Steve Rogers | In kind |  |  |  |  | 0.05 |  |  |  |  |  |
| Richard Merry* (Consultant) |  |  |  |  |  |  |  |  |  | 0.15 |  |
| TOTAL |  |  |  |  |  | 0.15 |  |  |  | 0.15 |  |

* Consultant - Mr Richard Merry is an Honorary Research Fellow with CSIRO L and W and ex-CRC LEME.

All LEME STUDENTS contributing to Project 2005-2006

| Students Name | University | PhD or Honours |
| --- | --- | --- |
| Mark Thomas | AU | PhD |

Mark Thomas is currently linked as a Program 3/4 student, with a project titled “Combining remote sensing and terrain analysis with conceptual toposequence models in two dry saline land affected areas (Jamestown and Mt Lofty Ranges) for up-scaling root zone constraints”

PROJECT OPERATING COSTS  $K  2005-2006

|  | $K | Source external funds |
| --- | --- | --- |
| CRC Opex funds requested | 0 |  |
| Committed (definite) external funds | 15.7 | DWLBC |
| Total Project Opex | 15.7 |  |

| Possible additional external funds (for info) |  |  |
| --- | --- | --- |

DISTRIBUTION OF TOTAL PROJECT OPERATING COSTS 2005-2006

Show major expenditure items and allocation to core parties

| Expenditure Item | ANU | AU | CUT | CEM | CLW | GA | NSW DPI | PIRSA | Cons | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Literature review and field work planning (Salary only) |  |  |  |  |  |  |  |  | 800 | 800 |
| Field assessment and sample collection (Salary and opex) |  |  |  |  | 3000 |  |  |  | 600 | 3600 |
| Preliminary Report |  |  |  |  |  |  |  |  | 400 | 400 |
| Sample analysis (opex) |  |  |  |  | 8400 |  |  |  |  | 8400 |
| GIS Data base (Salary only) |  |  |  |  | 500 |  |  |  |  | 500 |
| Final Report Preparation (Salary only) |  |  |  |  |  |  |  |  | 2000 | 2000 |
| Total |  |  |  |  | 11900 |  |  |  | 3800 | 15700 |